# VITL Comprehensive Project Brief

MetaDyn — 2026-04-07

# Executive Summary

- VITL is a Unity-based medical simulation product surface on the MetaDyn platform.

- The current scenario centers on a pediatric infant UTI case where a learner interacts with the infant's concerned mother by text or voice.

- The current near-term target is a bounded Milestone 1 that proves a coherent end-to-end learner loop rather than over-claiming full clinical assessment automation.

# Product Snapshot

- VITL is no longer just a chatbot-style interaction. It is taking shape as a structured simulation product with explicit scenario logic, activity progression, communication assessment, and planned structured patient-history capture.

- The system is organized around three layers: AI delivery, simulation-state control, and assessment/intake.

- The immediate value is a believable training flow where communication quality affects progression and documented history begins to look like a real product surface.

# Current Milestone Definition

- Mother opens with concern.

- Learner responds by text or voice.

- Learner communication is scored through a model-backed rubric.

- Simulation state updates before the mother response is generated.

- Activity 1 completes through authored thresholds when appropriate.

- Activity 2 begins as structured patient-history capture.

# Current System Architecture

- MetaDynVoiceController is the AI delivery layer. It handles learner text input, voice transcription, LLM request/response flow, text-to-speech, and hidden prompt delivery.

- VITLSimulationManager is the simulation-state authority. It owns lifecycle, activity progression, timers, inactivity escalation, learner-turn storage, score integration, and hidden simulation overlay logic.

- VITLCommunicationScoringService is the model-backed scoring layer. It sends structured scoring requests, parses numeric results, and supports fallback behavior if model scoring fails.

- The planned Activity 2 intake layer should use runtime session data and a dedicated intake controller rather than mixing structured patient history directly into freeform conversation state.

# Current Case Structure

- Activity 1 focuses on greeting and rapport. The learner should introduce themselves, acknowledge the mother's concern, explain that they will help assess the baby, and communicate calmly and clearly.

- Activity 2 focuses on history taking. The current structured field scope includes symptom onset, urine concerns, fever history, feeding changes, diaper history, behavior changes, and freeform notes.

# Key Product and Architecture Decisions

- The simulation manager remains the authority for activity completion and progression. Model scoring informs progression, but authored thresholds decide completion.

- Conversation history is not the same thing as structured patient history. The learner-entered intake UI should become the canonical structured history record for Activity 2.

- Activity 2 should start simple: required fields plus learner confirmation first, correctness comparison later.

- Fallback scoring is a resilience mechanism, not the intended long-term assessment model.

- Structured payload migration should happen gradually and should not become Milestone 1 scope creep.

# What Is Confirmed vs. What Is Not

- Confirmed from the uploaded docs: simulation-aware routing between MetaDynVoiceController and VITLSimulationManager has been implemented and manually validated, project compilation succeeded after scorer assignment, and the scoring service plus model configuration were assigned for manual testing.

- Also confirmed from the docs: fallback scoring exists, Activity 2 is intended to use learner-entered structured form data as the authoritative patient-history record, and the current milestone is intentionally bounded.

- Important caveat: this brief is document-grounded, not yet a code-verified implementation audit. It reflects the uploaded VITL materials rather than an independent source-code verification pass.

# Milestone 1 Scope

- Greeting and rapport flow.

- Model-backed communication scoring.

- Threshold-based activity progression.

- Simulation-aware mother response after scoring.

- Activity 2 structured intake UI and runtime record pattern.

- Analytics-safe milestone events where useful.

# Explicitly Out of Scope for Milestone 1

- Full automated clinical grading.

- Automatic extraction of structured patient history from AI dialogue.

- Full reporting/export stack.

- Large-scale rewrite of all string-based event surfaces.

- Complex branching scenarios beyond the first canonical Activity 1 to Activity 2 path.

# Risks and Constraints

- The biggest architecture risk is blurring together learner conversation, learner scoring, simulation state, and patient-history documentation. Those should remain distinct layers with clear ownership.

- The current brief should not be mistaken for a code-grounded implementation audit.

- Future orchestration of server-level agents for deeper code analysis is expected, but that is not yet part of the active workflow and should not be assumed in current-state summaries.

# Recommended Next Steps

- Lock the canonical Activity 1 to Activity 2 demo path.

- Define and implement the first pass of VITLPatientIntakeRecord and VITLPatientIntakeController.

- Implement required-fields plus learner-confirmation completion behavior for Activity 2.

- Add analytics-safe intake milestone events without over-expanding scope.

- When useful, produce a separate code-verified snapshot that distinguishes implemented, wired-but-unverified, and planned.