# VITL Product Snapshot

MetaDyn — 2026-04-07

# Overview

- VITL is a Unity-based medical simulation product surface on the MetaDyn platform.

- The current scenario centers on a pediatric infant UTI case where a learner interacts with the infant's concerned mother by text or voice.

- The current near-term goal is Milestone 1: proving a coherent end-to-end learner loop rather than over-claiming full clinical assessment coverage.

# Current Product Shape

- AI delivery layer: MetaDynVoiceController handles learner input, transcription, LLM response flow, text-to-speech, and hidden prompt delivery.

- Simulation-state layer: VITLSimulationManager owns lifecycle state, activity progression, timers, inactivity escalation, learner-turn storage, and hidden simulation overlay logic.

- Assessment/intake layer: model-backed communication scoring plus a planned structured patient-history intake flow for Activity 2.

# Milestone 1 Proof

- Mother opens with concern.

- Learner responds by text or voice.

- Learner communication is scored.

- Simulation state updates before the mother response.

- Activity 1 completes through authored thresholds when appropriate.

- Activity 2 begins as structured patient-history capture.

# Key Decisions

- The simulation manager remains the authority for activity progression.

- Conversation history is not the same thing as structured patient history.

- The learner-entered intake UI should become the canonical structured history record for Activity 2.

- Fallback scoring is a resilience mechanism, not the intended long-term assessment layer.

- Milestone 1 should stay focused and avoid scope creep into full clinical grading, automatic structured extraction from dialogue, or broad event-system rewrites.

# Immediate Next Steps

- Lock the canonical Activity 1 to Activity 2 demo path.

- Define and implement the first pass of VITLPatientIntakeRecord and VITLPatientIntakeController.

- Add required-fields plus learner-confirmation completion behavior for Activity 2.

- Add analytics-safe milestone events without over-expanding scope.